# SESSION 21

SUBJECT: AGILE TETSING (PART 2)

## Question 1: Create a sample Sprint Board in JIRA using the Scrum template and add at least 5 tasks for a 'Food Delivery App' sprint (e.g., menu display, order placement, payment integration, delivery tracking, user reviews).

### Answer:

Objective: To create a sample Scrum Sprint Board for a Food Delivery App project and organize testing tasks according to their progress.

Project Name: Food Delivery App Testing
Tool: JIRA
Template: Scrum
Sprint Name: Sprint 1 — Food Ordering and Delivery

### Sample JIRA Sprint Board

| Backlog | To Do | In Progress | Done |
| --- | --- | --- | --- |
| User Reviews Testing | Menu Display Testing | Order Placement Testing | Login Functionality Testing |
| Restaurant Filter Testing | Payment Integration Testing | Delivery Tracking Testing | Registration Testing |
| Coupon Validation Testing | Cart Functionality Testing |  |  |

### Sample JIRA Tasks

| Task ID | Task Name | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| FDA-01 | Login Functionality Testing | Verify login using valid and invalid credentials. | High | Done |
| FDA-02 | Menu Display Testing | Verify that restaurant menus and item prices display correctly. | High | To Do |
| FDA-03 | Order Placement Testing | Verify that users can add items and place an order. | High | In Progress |
| FDA-04 | Payment Integration Testing | Verify successful and failed payment scenarios. | High | To Do |
| FDA-05 | Delivery Tracking Testing | Verify that users can view updated delivery status. | Medium | In Progress |
| FDA-06 | User Reviews Testing | Verify that eligible users can submit ratings and reviews. | Medium | Backlog |
| FDA-07 | Cart Functionality Testing | Verify adding, removing, and updating food items. | High | To Do |

Steps to Create the Board in JIRA:

- Open JIRA and create a new project.

- Select the Scrum project template.

- Name the project Food Delivery App Testing.

- Create a sprint named Sprint 1 — Food Ordering and Delivery.

- Add the testing tasks as issues.

- Assign priorities and team members.

- Move tasks across the board as their status changes.

- Start the sprint and update the board regularly.

Conclusion: The Scrum board displays the testing tasks in the appropriate columns, allowing the team to monitor sprint progress.

## Question 2: Write a script for a Daily Standup meeting for a team building a new feature in a music streaming app like Spotify, covering what you did yesterday, what you plan to do today, and any blockers.

### Answer:

Objective: To demonstrate how a Scrum team shares progress, plans daily work, and identifies blockers during a Daily Standup meeting.

Project: Music Streaming App — Playlist Feature
Meeting Duration: 15 minutes
Participants: Scrum Master, Developer, Tester, and UI/UX Designer

### Daily Standup Meeting Script

Scrum Master: Good morning, everyone. Let's begin our Daily Standup. Please share what you completed yesterday, what you plan to do today, and any blockers.

Developer:

- Yesterday: I completed the basic Add to Playlist functionality.

- Today: I will work on updating playlists when users add or remove songs.

- Blocker: I need the latest API response details to complete the integration.

Tester:

- Yesterday: I prepared test cases for creating a playlist and adding songs to it.

- Today: I will test adding songs, removing songs, and handling duplicate song selections.

- Blocker: I need a stable test build with the latest playlist functionality.

UI/UX Designer:

- Yesterday: I completed the playlist screen design.

- Today: I will review the playlist screen with the development team and make any required adjustments.

- Blocker: I need confirmation of the final error messages for failed playlist actions.

Scrum Master: Thank you. I will coordinate with the relevant team members to help resolve the API and test-build dependencies. Let's make sure the updated designs and error messages are shared today.

Product Owner (if attending): Please ensure the playlist feature supports clear success and failure messages so users understand whether their songs have been added.

Scrum Master: Our focus today is completing the playlist updates and testing the main scenarios. Please communicate any new blockers as soon as they arise. Thank you, everyone.

- Conclusion:

- Team members understand each other's progress.

- Daily tasks are clear.

- Blockers are identified and followed up.

- Development and testing remain aligned with the sprint goal.

## Question 3: Simulate a Sprint Planning meeting by listing 3 user stories for a Flipkart-style shopping cart feature and breaking each story into smaller tasks with clear acceptance criteria.

### Answer:

Objective: To prepare a sample Sprint Planning plan for a shopping cart feature by defining user stories, tasks, and acceptance criteria.

Project: Flipkart-Style Shopping Application
Sprint Goal: Allow users to manage products in their shopping cart.

### User Story 1: Add to Cart

User Story: As a user, I want to add a product to my cart so that I can purchase it later.

| Task ID | Task Description | Acceptance Criteria |
| --- | --- | --- |
| CART-01 | Display the Add to Cart button. | The button is visible for products that can be purchased. |
| CART-02 | Add a selected product to the cart. | The selected product appears in the cart with the correct name and price. |
| CART-03 | Update the cart item count. | The cart count increases correctly when a new item is added. |
| CART-04 | Handle unavailable products. | An out-of-stock product cannot be added, and an appropriate message is displayed. |

### User Story 2: Update Quantity

User Story: As a user, I want to increase or decrease the quantity of a product so that I can choose how many items I want to purchase.

| Task ID | Task Description | Acceptance Criteria |
| --- | --- | --- |
| CART-05 | Provide quantity controls. | The cart displays controls for changing the quantity of an eligible product. |
| CART-06 | Increase product quantity. | The quantity increases by one and the subtotal updates correctly. |
| CART-07 | Decrease product quantity. | The quantity decreases by one and the subtotal updates correctly. |
| CART-08 | Validate quantity limits. | The quantity cannot exceed available stock or configured purchase limits. |

### User Story 3: Remove Item

User Story: As a user, I want to remove a product from my cart so that I can purchase only the products I need.

| Task ID | Task Description | Acceptance Criteria |
| --- | --- | --- |
| CART-09 | Display a Remove option. | Each cart item has a clearly visible Remove option. |
| CART-10 | Remove a selected product. | The selected product disappears from the cart after removal. |
| CART-11 | Recalculate the cart total. | The total amount is updated correctly after the product is removed. |
| CART-12 | Handle an empty cart. | When all items are removed, an empty-cart message and an appropriate shopping option are displayed. |

### Sprint Planning Summary

| Item | Details |
| --- | --- |
| Sprint Goal | Deliver basic shopping cart management. |
| User Stories | 3 |
| Planned Tasks | 12 |
| Testing Activities | Functional testing, boundary testing, negative testing, and regression testing. |
| Definition of Done | The feature meets its acceptance criteria, relevant tests pass, defects are addressed according to the team's agreed standards, and the increment meets the Definition of Done. |

Conclusion: The team has a clear sprint plan with user stories, smaller tasks, and measurable acceptance criteria.

## Question 4: After completing a mock sprint for a movie ticket booking app (like Book My Show), write a brief Sprint Review summary describing what features were delivered, what went well, and what feedback you received from stakeholders.

### Answer:

Project: Movie Ticket Booking Application
Sprint: Sprint 1
Sprint Goal: Deliver and test the basic movie booking workflow.

### Sprint Review Summary

1. Features Delivered

- Movie search functionality.

- Movie details and show time display.

- Seat selection.

- Booking summary with ticket price calculation.

- Basic payment flow and booking confirmation screen.

2. What Went Well

- The team completed the planned core booking workflow in the mock sprint.

- Test cases helped identify issues in seat selection and booking summary calculations.

- Developers and testers collaborated to resolve the identified issues.

- The booking flow was reviewed from the user's perspective.

3. Stakeholder Feedback

| Stakeholder | Feedback |
| --- | --- |
| Product Owner | The movie search and booking flow should be simple and easy to understand. |
| UI/UX Designer | Selected seats should be visually distinct from available and unavailable seats. |
| Tester | More negative tests are needed for payment failure and unavailable seats. |
| Business Stakeholder | The booking confirmation should clearly show the booking ID, theatre, show time, and seats. |

4. Improvements Identified

- Add clearer messages for failed payments.

- Improve the visual indication of selected seats.

- Add more regression tests for booking and payment scenarios.

Conclusion: The Sprint Review provides feedback on the delivered increment and helps the team prioritize improvements for the next sprint.

## Question 5: Conduct a Sprint Retrospective for a Zomato style restaurant search sprint by listing 2 things that went well, 2 things that could be improved, and 1 action item for the next sprint.

### Answer:

Project: Restaurant Search Feature
Sprint: Sprint 1
Meeting: Sprint Retrospective

Objective: To identify successful practices, improvement areas, and one action item for the next sprint.

### Sprint Retrospective

| Category | Point | Explanation |
| --- | --- | --- |
| What Went Well 1 | Test cases were prepared early. | The team identified scenarios for restaurant names, cuisines, locations, and empty search results before testing began. |
| What Went Well 2 | Good collaboration between developers and testers. | Defects were discussed promptly, helping the team clarify expected search behaviour. |
| What Could Be Improved 1 | Test data preparation was delayed. | Some restaurant names and locations were not available when testing started, causing delays. |
| What Could Be Improved 2 | Performance testing was limited. | The team needs more checks for search response time and behaviour with many results. |
| Action Item for Next Sprint | Prepare test data and a search performance checklist before sprint execution. | The tester will prepare representative restaurant data and define agreed performance checks before testing starts. |

### Conclusion

The retrospective helps the team improve its testing process. Preparing test data earlier and defining performance checks in advance can help make the next restaurant search sprint more efficient and reliable.